FRIENDS OF LARKHALL PARK GROUP 
MANAGEMENT MEETING   MINUTES   Monday, 13 May 2019   7:00pm  at 
Oasis Community Room,  33 Priory Grove, SW8 2PD

Present: Carl Kowsky (chair), Julia Barfield, Linda Suggate, Caroline Streeks (Lambeth), Claire Jostins, Jan Kirkpatrick, Nickie  Bell, Idia Turner (Gaskell Street TRA), Paulete Lester (Chair G.S TRA), Pegatha Gaile

Apologies: Christian Laflamme, Blake Gilchrist, Ben Linton,

2. Minutes of  meeting, held on Monday 11 March 2019                                                Actions arising:                                                                                                                                      CK  Still attempting to arrange meeting with Cafe tenants, Stella                                                   BL to confirm shared drive setup with Karan. pending                                                             LS to draw up list of committee roles for discussion. pending                                                JK,CJ, NB and BL to meet to discuss membership options -carry over.                          Minutes 11 March 2019 were approved and accepted.

3. Courland Grove redevelopment sites update. 
JB presented Clarion proposal to IT & PL. JB & CK met with Clarion on Monday 15 April, still waiting for Design Review to happen! JB to contact Cllr. Wilson to progress setting up Design Review. Awaiting  Clarion decision to participate in Stockwell Festival to present development ideas to community.

4. Section 106 update: 
Caroline Streeks reported that £175K to be spent on Health & Safety issues. Replacing timber boundary fence completed in March. Under 5's playground repairs carried out. Landscaping around sports changing room/cafe to be done. Tree survey to be done, followed by Larkhall Park tree work by park in-house tree maintenance team, no programme date assigned yet. Pampus grass to be removed at Wandsworth Road entrance. Question about what happens to remaining £164K section 106 funds?

5. Stockwell Festival:                                                                                                           Funding shortfall. Waiting to hear if Clarion could provide financial support for Festival.

6. Other business:                                                                                                                  Pegatha Gaile to investigate obtaining wooden pallets for creating leaf mould. Possible metal railings for boules pitch donated from Kennington Park?  Pegatha to further investigate. Planting 1 & 2 June, Mayor of London Funds. Volunteers needed

.

7. Date of next meeting: Monday 17 June 2019, 7pm at Oasis, 33 Priory Grove SW8.

All members are welcome. If you are not a member, come along and join, or contact us by email at info@larkhallparkfriends.org.uk Find out more at: www.larkhallparkfriends.org.uk 
General contact email address: info@larkhallparkfriends.org.uk